**Sprint 1 Evaluation**

Karrington Evans

Alex Waller

Sabrina Knott

Liam Alexander

**Progress and Accomplishments**

Our team finally landed a client, Yaba Mediterranean Grill, after a week of searching. We have completed the executive summary and company background. We have established the issues of their business process and created a problem analysis. This allowed us to define the proposed system objectives and the constraints that hinder the scope. There are also multiple expected benefits to using our improved business process. Lastly, we have designed a use case diagram and context diagram to help the programmers infiltrate the new information system.

**Problems**

The website will temporarily shut down as we work on the new information system. This will create a time constraint due to the owner wanting it done as soon as possible.

**Analysis of Progress**

Our team was behind on schedule due to finding a client a week late into Sprint 1. However, our team has worked on the project every day in effort to catch up and get the project started. We have met four times since finding a client in order to satisfy our client as much as we can.

**Activities for Sprint 2**

1. Incorporate suggestions, enhancements and changes from SR&R 1.

2. Use appropriate elicitation techniques to gather complete information about the problem

domain. This is a process of exploration and discovery.

3. Non-Functional Requirements – these are a work in progress.

**Deliverables for Sprint 2**

•Introduction to the SR&R 2 Presentation

•Preliminary Supplement Specifications (Non-functional Requirements)

•Updated Use Case Diagram(Use cases are not required to be submitted, but instructor reserves

the right to see them)

•Updated Context Diagram

•Anything else the team wants to present that was accomplished during the sprint

•Updated Product Backlog

•Sprint Backlog

•Sprint 2 Burn Down Chart

•Sprint 2 PSPI

**Total Number of Hours for Sprint 1:**

| **Team Member** | **Total Time** |
| --- | --- |
| **Alex** | **6.5** |
| **Liam** | **6.5** |
| **Karrington** | **6.5** |
| **Sabrina** | **6.0** |
| **Total Time =** | **25.5** |